## Slide 1
Agentic SDLC
Framework
RAPID Roles · Stage Gates · Data Governance
From Ideation to Launch
Agentic SDLC Framework · 2026

## Slide 2
What is an Agentic SDLC?
A software development lifecycle where AI agents actively participate in — and automate — key stages of development.
Traditional SDLC
Human does everything — plan, code, test, deploy, monitor
Agentic SDLC
Agents perform execution; humans direct, decide & govern
The shift
Human role moves from doing → directing & approving
TPM opportunity
Orchestrating agents IS program management at scale

## Slide 3
The 10 Stages — Ideation to Launch
0
Roadmap
1
UX & Design
2
Requirements
3
Architecture
4
Data Pipeline
5
ML Training
6
Code Gen
7
Testing & QA
8
Deployment
9
Monitoring
★ Stages 4–5 apply to ML/data-intensive projects only

## Slide 4
Part 1
RAPID Roles Framework

## Slide 5
RAPID — Decision Framework
Unlike RACI, RAPID separates decision authority from execution — critical when AI agents perform the work.
R
Recommend
Proposes the decision with supporting analysis. In agentic SDLC, Planning and Code Agents often hold this role — they surface options for humans to decide on.
A
Agree
Must approve before work proceeds. Multiple people can hold this — a veto requires resolution. CDO/Gov holds Agree on data-sensitive stages.
P
Perform
Does the actual work. In agentic SDLC, AI agents (Code Agent, Test Agent, Deploy Agent) typically hold Perform. They execute — they do not decide.
I
Input
Provides information or expertise that informs the decision. Engineers, UX, and Data teams often hold Input without being in the critical decision path.
D
Decide
Final decision authority. Only one person can hold D per decision. Agents NEVER hold Decide — humans retain all final authority in an agentic system.

## Slide 6
RAPID Matrix — Stages 0 to 4
Stage
PM
TPM
EM
Arch
UX
Data
Eng
ML
Eng
MLOps
CDO
Plan
Agent
Code
Agent
Test
Agent
Deploy
Agent
Mon
Agent
0. Roadmap
D
A
I
I
I
—
—
—
G
R
—
—
—
I
1. UX & Design
A
I
I
I
D
—
—
—
I
—
P
—
—
—
2. Requirements
D
A
I
I
A
I
I
—
A
P
—
—
—
—
3. Architecture
I
D
A
A
—
I
I
I
A
R
I
—
—
—
4. Data Pipeline
—
A
I
I
—
D
A
I
G
—
—
P
—
—
Green columns = AI Agent roles · G = Hard governance gate (CDO/Gov must clear before proceeding)

## Slide 7
RAPID Matrix — Stages 5 to 9
Stage
PM
TPM
EM
Arch
UX
Data
Eng
ML
Eng
MLOps
CDO
Plan
Agent
Code
Agent
Test
Agent
Deploy
Agent
Mon
Agent
5. ML Training
I
A
I
I
—
I
D
A
G
—
—
R
—
—
6. Code Gen
—
I
D
A
—
—
I
—
—
—
P
I
—
—
7. Testing & QA
—
A
D
I
—
—
I
I
I
—
I
P
—
—
8. Deployment
I
D
A
I
—
—
I
A
G
—
—
R
P
I
9. Monitoring
I
D
A
I
—
—
I
A
A
—
—
—
R
P
TPM holds Decide on Architecture, Deployment & Monitoring — the cross-functional risk stages · Agents never hold D or G

## Slide 8
Data Governance — A Horizontal Layer
Data Governance (CDO) is not a single stage — it cuts across 5 critical points as a hard Gate.
G
Stage 0 — Roadmap
Privacy regulations constrain what can be built. GDPR, CCPA, AI Act reviewed before commitment.
G
Stage 4 — Data Pipeline
PII handling, consent, data lineage, access controls. CDO must Gate before data flows to training.
G
Stage 5 — Model Training
Bias audits, fairness assessments, explainability. Critical in healthcare, finance, and HR tech.
G
Stage 8 — Deployment
Model cards, audit trails, regulatory sign-off. No production deployment without CDO clearance.
G
Stage 9 — Monitoring
Ongoing compliance monitoring, data drift, model fairness checks over time.
G = Hard Gate — work cannot proceed without CDO/Governance clearance · Unlike Agree, a Gate is non-negotiable

## Slide 9
Regulated Industry Gates
Additional CDO/Gov requirements by regulatory framework
Healthcare (HIPAA)
PHI data classification at Stage 4
IRB-style review before model deployment
Audit trail mandatory at Stages 8 & 9
De-identification verified before training
PHI data classification at Stage 4
IRB-style review before model deployment
Audit trail mandatory at Stages 8 & 9
De-identification verified before training
Financial (SOX/BCBS)
Model risk management sign-off at Stage 5
Explainability report required before Stage 8
Ongoing bias monitoring at Stage 9
SR 11-7 model validation compliance
Model risk management sign-off at Stage 5
Explainability report required before Stage 8
Ongoing bias monitoring at Stage 9
SR 11-7 model validation compliance
EU AI Act (High-risk)
Conformity assessment at Stage 3
Human oversight mechanism by Stage 6
Post-market surveillance plan at Stage 9
Fundamental rights impact assessment
Conformity assessment at Stage 3
Human oversight mechanism by Stage 6
Post-market surveillance plan at Stage 9
Fundamental rights impact assessment
GDPR / CCPA
Privacy impact assessment at Stage 0
Data minimization review at Stage 4
Right-to-deletion capability at Stage 8
Consent management verified at Stage 4
Privacy impact assessment at Stage 0
Data minimization review at Stage 4
Right-to-deletion capability at Stage 8
Consent management verified at Stage 4

## Slide 10
Part 2
Stage Gate Process

## Slide 11
Stage Gate Process — Overview
8 formal gates from Ideation to Launch. Each gate has defined exit criteria, RAPID owners, and three outcomes.
G0
Ideation & Strategy
PM decides
G1
UX & Requirements
PM decides
G2
Architecture
TPM decides
G3
Data & ML Readiness
Data Eng decides
G4
Build & Code Review
EM decides
G5
QA & Validation
EM decides
G6
Deployment Approval
TPM decides
G7
Launch & Post-launch
TPM decides

## Slide 12
Stage Gates — G0 & G1
G0 — Ideation & Strategy
Before roadmap commitment
Exit criteria
Problem statement validated with user research
Strategic fit confirmed against company OKRs
Preliminary tech & data feasibility assessed
Regulatory landscape reviewed by CDO/Gov
Decision owners
D: PM
A: TPM
A: CDO/Gov
Agent role
Planning Agent — synthesizes market signals, competitive data, strategic context
Gate outcomes
Go
Approved for roadmap inclusion
Iterate
Return for more research/scoping
Stop
Not strategically viable — shelved
G1 — UX & Requirements
Before architecture begins
Exit criteria
User research completed, personas defined
UX prototypes reviewed and approved
Functional & non-functional requirements documented
Data requirements and PII scope identified
Decision owners
D: PM
A: UX
A: TPM
A: CDO/Gov
Agent role
UX Agent — generates wireframe variants and design options for human review
Gate outcomes
Go
Requirements baselined, architecture begins
Iterate
Revisit UX or requirements gaps
Stop
User need not confirmed — pause

## Slide 13
Stage Gates — G2 & G3
G2 — Architecture
Before development begins
Exit criteria
System architecture reviewed and approved
Technology stack finalized
Security and privacy architecture signed off
Technical risks logged with mitigations
Decision owners
D: TPM
A: EM
A: Tech Arch
A: CDO/Gov
Agent role
Planning Agent — proposes architecture options and flags risks for human review
Gate outcomes
Go
Architecture approved, dev begins
Iterate
Redesign components or address risks
Stop
Technical feasibility not established
G3 — Data & ML Readiness
ML projects only — before training
Exit criteria
Data pipeline validated end-to-end
Data quality metrics meet defined thresholds
PII handling and consent compliance verified
Bias assessment completed on training data
Decision owners
D: Data Eng
A: ML Eng
A: CDO/Gov
Agent role
Data Agent — performs ingestion, cleaning, profiling; surfaces quality issues
Gate outcomes
Go
Data ready, model training begins
Iterate
Fix data quality or governance gaps
Stop
Data insufficient or non-compliant

## Slide 14
Stage Gates — G4 & G5
G4 — Build & Code Review
Before QA and testing
Exit criteria
Code complete against acceptance criteria
Code review passed — Tech Arch sign-off
Security scan completed, critical findings resolved
Unit test coverage meets threshold
Decision owners
D: EM
A: Tech Arch
Agent role
Code Agent — writes and iterates code; Test Agent flags coverage gaps
Gate outcomes
Go
Code approved, QA testing begins
Iterate
Address code review or coverage gaps
Stop
Fundamental architecture issues — redesign
G5 — QA & Validation
Before deployment approval
Exit criteria
All critical and high severity bugs resolved
Integration and regression tests passed
Performance benchmarks met
UAT sign-off from PM and UX
Decision owners
D: EM
A: TPM
A: PM
A: UX
Agent role
Test Agent — runs full regression suite, surfaces failures and coverage gaps
Gate outcomes
Go
QA passed, deployment approval begins
Iterate
Fix outstanding bugs or perf issues
Stop
Quality bar not met — return to build

## Slide 15
Stage Gates — G6 & G7
G6 — Deployment Approval
Before production release
Exit criteria
Rollback plan documented and tested
Runbook and on-call documentation complete
CDO/Gov final compliance sign-off obtained
Stakeholder launch communication prepared
Decision owners
D: TPM
A: EM
A: MLOps
A: CDO/Gov
Agent role
Deploy Agent — executes CI/CD pipeline; Monitor Agent confirms pre-launch health
Gate outcomes
Go
Approved for production deployment
Iterate
Resolve compliance or infra gaps
Stop
Regulatory or critical risk — do not deploy
G7 — Launch & Post-Launch
30-day post-launch review
Exit criteria
Key success metrics tracking against targets
No critical incidents in first 30 days
Model drift within acceptable bounds (ML)
Lessons learned documented in repo
Decision owners
D: TPM
A: PM
A: CDO/Gov
A: MLOps
Agent role
Monitor Agent — tracks metrics, flags drift and anomalies; Deploy Agent manages rollback
Gate outcomes
Go
Project healthy — move to steady-state ops
Iterate
Targeted fixes or model retraining
Stop
Rollback and root-cause investigation

## Slide 16
Key Governance Principles
Agents perform, humans decide
AI agents hold Perform and Recommend. They never hold Decide, Agree, or Gate. All final authority stays with humans.
Gates are non-negotiable
A Gate (G) differs from Agree (A) — it is a hard stop. Work cannot proceed until CDO/Gov grants clearance. No exceptions.
TPM is the orchestration layer
TPM holds Decide on Architecture, Deployment, and Monitoring — the three highest cross-functional risk stages.
Data governance is horizontal
CDO/Gov is not a single stage — it appears as a Gate at Roadmap, Data Pipeline, Model Training, Deployment, and Monitoring.
ML projects have two extra stages
Data Pipeline and Model Training are ML-specific. They require Data Eng, ML Eng, and MLOps roles not present in standard SDLC.
Post-launch is a formal gate
G7 (30-day review) closes the loop. Success metrics, drift monitoring, and lessons learned are required before steady-state ops.

## Slide 17
Agentic SDLC
Framework
RAPID · Stage Gates · Data Governance · ML Extension
10 stages · Ideation to Launch
8 stage gates with Go / Iterate / Stop outcomes
5 human roles + 5 AI agent roles
Regulated industry compliance overlay